## Slide 1: Going All-In: Adtalem’s Cloud Migration Strategy
March 21st, 2019

## Slide 2: Presenters
Chris Nash
Senior Vice President & Chief Information Officer for Adtalem Global Education
Board of Trustees for Chamberlain University
Dennis Harding
Vice President of IT Infrastructure & Security Operations

## Slide 3: BEFORE WE BEGIN
We are using On24 for today’s webinar. Please enter questions in the text field at the bottom of the Q&A Window. We are monitoring the discussion and will try to bring the Q&A comments into the conversation.
We are recording the webinar; the webinar archive and slides will be available later today.

## Slide 4: Agenda
Adtalem Profile
Business Context
Cloud Migration Challenges
Our Four Keys to Success
Results & Lessons Learned

## Slide 5
Medical &
Healthcare
Financial
Services
Business &
Law
ADTALEM PROFILE – BUSINESS SEGMENTS
Notes: Alumni: 86,000 alumni
25 campuses

## Slide 6
ADTALEM PROFILE - BY THE NUMBERS
UNIVERSITIES
LOCATIONS
8
145
4
TEST PREP & CERTIFICATION
COUNTRIES
12
ALUMNI
CURRENT MEMBERS
86K
70K
CURRENT STUDENTS
120K
WE ARE LEADING PROVIDERS OF:
  MEDICAL DOCTORS (US)
  NURSES (US)
  VETERINARIANS (US)
  CPA TEST PREP (US)
  ANTI-MONEY LAUNDERING CERTIFICATION (GLOBAL)
  LAWYERS (BRASIL)
  ENGINEERS (BRASIL)

## Slide 7
  Irma – Impacted AUC
  The most powerful hurricane in Atlantic history.
  185+ mph winds lasted 37 hrs.
  Just 13 days later….
  Maria – Impacted Ross University
  10th most powerful hurricane in Atlantic history.
  Ravaged our island of Dominica, and later Puerto Rico
BUSINESS CONTEXT
In September of 2017
Both our medical schools were forced into business continuity situations
In billions (USD)

## Slide 8
AUC
Relocated to UK in just 3 weeks
Returned to St. Maarten 1 year later
BUSINESS CONTEXT
Ross University
Built a floating medical school on a cruise ship
Built a brand new campus on Barbados
IT technical agility and speed were critical components of executing our business continuity plans

## Slide 9
IT was asked to technically separate / divest 25% of our business revenue in 12 months (350+ applications)
BUSINESS CONTEXT
2 months later, we announced 2 major divestitures

## Slide 10
BUSINESS CONTEXT
Two potential divestiture paths emerged
Path #1
Remaining
business
To be divested
Path #2

## Slide 11
BUSINESS CONTEXT
Improve Operations & Reduce Cost
Prepare for Global Expansion
Modernize & Drive Innovation
Adtalem’s strategic plan for the enterprise called
for IT to do more than just business continuity and divestitures

## Slide 12
BUSINESS CONTEXT
CONTINUITY
FLEXIBILITY
STRATEGY
OPERATIONS
EXPANSION
AGILITY &
INNOVATION
Path #1
Remaining
business
To be divested
We chose the more difficult and risky divestiture path in the short-term
To achieve strategic capabilities for the long-term

## Slide 13: “We are going to do this the right way”
Partnered with Integrator
Refactor
Repurchase
Retain
Retire
Rehost
Replatform
Conducted a 6R’s analysis
Given new technologies & accelerated timelines, we selected proven partners and followed best practices
Notes: We all say this at the beginning of an inititiave. And we did everything by the book,
Partnered with an Integrator, someone we new and worked with before.
We conducted an exhaustive study an 6 R’s analysis.
Our preferred approach was to Rehost, or Lift and Shift
We stuck with the AWS Well Architected framework. Mostly. More on that later.
We started in earnest about two years before our eventual deadline.
Question: what tools did we use: a variety of tools, based on
  Native tools
  Import / export
  Third party ansible.

## Slide 14: “We started to fail… fast.”
Architecture Started Failing
Migrate
15% -20%
Lost Application Team Confidence
Even though we said we were going to do the right things,
we still encountered problems
4 Pillar Reboot of
Project
Notes: Migrated 15%-20% of workload, but the project stalled.
Our architecture was not performing as expected, our firewall solution was unreliable
Our application teams lost confidence in the environment.
Because of delays, aged equipment created Operational events, impacted our teams
WE NEEDED A REBOOT

## Slide 15: Our Reboot: Four Keys to Success
  Native Architecture
  Educating Teams
  Partnering with AWS
  Planning & Commitment
Notes: These are the four keys to our reboot
We took lots of actions, but if we were to summarize the key threads, these are the threads.
  Native Architecture – we needed to address some foundational design issues.
  Partnering with AWS – we engaged deeply with AWS
  Planning & Commitment – We increased our
  Educating Teams -

## Slide 16: Native Architecture

## Slide 17: Architect Fail: Planned for a legacy flow
  VPCs
Traditional Traffic Flow
Network Access Point
Switch
SAAS
Providers
Internet
Learning Facility
ATGE HQ
Mobile User
1
Datacenter
2
1
3
3. Created hardware constraints.
2. Treated AWS like a traditional DC.
Notes: With our traditional data flow, we route most of our users or customers, over our environment and wires to our data center.
Of course, with our SaaS solutions (LMS, email utilities) we have our customers go direct to the provide
Our fundamental mistake was to treat AWS like a data center. We routed everything through our traditional route. It was OK in the beginning, but did not scale.
Finally, we forced some of our vendors to hardware solutions for load balancing and security that proved problematic.

## Slide 18: North Bound vs. South Bound
  VPCs
Customer Access
“North Bound”
Administrative Access
“South Bound”
SAAS
Providers
Internet
Learning Facility
ATGE HQ
Mobile User
South Bound
North Bound
Network Access Point
Notes: We had to treat AWS more like a SaaS and less like a physical DC.
We needed to adopt the North Bound and South Bound concept. We still connect from traditional learning facilities, but we needed to better address our mobile customers.

## Slide 19: Partnering with AWS

## Slide 20: “Partner is a verb, not a noun.”
Part of SteerCo
Go Live Weekends
Enterprise Support
Onsite Weekly
We engaged with Amazon Web Services extensively, more like
a consultant than a product company
Notes: Our AWS TAM, Architect and Account Executive is in our office, every week, for a full day
Our Account Manager sat on our Transformation Steering Committee
We engaged our AWS Team on key Go Live Weekends and to review our architecture.
We leveraged Enterprise Support, routinely

## Slide 21: Planning & Commitment

## Slide 22: Planning & Commitment
Planning
Had Project Managers….
  + Added Program Management
  + Added two engineers
Commitment
Had Support of CIO
  + Added support of IT leadership team
Initially, we ran this like any other infrastructure project, but we
needed to treat it like an IT Program.
Notes: We ran it like a traditional infrastructure project. This was a mistake.
We needed a programmatic approach, and we needed to expand our scope to the other IT leaders.
The business also agreed to suspend releases, which was a hug accommodation.
We impacted every part of IT
Application teams had huge sub projects, part of the program
We had committed business people
FAQ: Infrastructure Team size. We had five people in our nucleus, and five significant contributors.

## Slide 23: Educating our Teams

## Slide 24: Education of Teams
Infrastructure Teams
hit the Books…..
Mobile and eCommerce teams moved fast
Some teams ….. struggled.
Notes: Our key architects and engineers trained and pursued Certification.
We leveraged that enthusiasm – they became the crucial nucleus of the team
**Our smartest people had challenges.
  We did all of the traditional training – webinars, design sessions, lunch and learns.
  We provided direct access to our Account Manager, TAMs and Architects.
The challenge: cloud requires greater environment understanding. It is not like a flat network.

## Slide 25: Education of Teams: Provide a System Flow Model
I need to connect to an on-prem DB.
I need to connect to AWS
I need to connect to a third party.
I need to connect from Non-Prod to Prod VPC
I need to connect within the Dev and QA VPCs
Notes: I want to share a few artifact templates that helped us.
We needed to help our teams with a map
some use cases.
and definitions for Security Groups, NACLs, etc.
When we talked about an application, we used these swim lanes to help them land their applications.

## Slide 26: Education of Teams: System Map
Create a System on a Page model
Mirrored AWS Model
Review all maintenance activities: backup plans, patching, etc.
Notes: We simplified the application map to a single page and we forced everyone into the AWS design model.
We asked teams to catalog all backup plans, patching, maintenance activities. This is a double check. We wanted to make sure we did not lose any processes in the migration.
The column all the way to the right is AWS Microservices – we wanted to encourage use.

## Slide 27: Results

## Slide 28: Our Results
800 servers 7 months
Datacenter
retired
Maintained
Operations
Hit Financial
Targets
Success!
Notes: Migrated final 800 nodes in seven months.
We targeted 1600 nodes to migrate. We optimized to 1100 during migration.
Hit all financial targets, still finding more opportunity
Today, our teams are focused on….
Optimizing, optimizing, optimizing
Chatbots, active projects
Enhanced data analytics platforms
Our teams are focused on….our customer.

## Slide 29: Unexpected Results
Incident Volume Decreased
Service Disruption Decreased

## Slide 30: Lessons Learned

## Slide 31: Lessons Learned
VPC design is a technical decision, not business.
Group Non-Production in one VPC
Go Native
  AWS backup options
  Encryption in EBS
  RDS
Utilities
  Enterprise Schedulers
  Print Services
  Door Card Readers
Notes: VPC design is by Technology Architects, not your business lines or institutions
Group all DEV, QA, SIT1, SIT2 in one VPC. Default is off.
Go Native
  Drop the Backup licenses for AWS backup options
  Drop third party encryption tools, its native in EBS
  Convince your DBAs to use RDS
Utilities: The Things you think about least, you will think about most.
  Enterprise Schedulers
  Print Services
  Door Card Readers

## Slide 32: QUESTIONS?
Chris Nash
Senior Vice President & Chief Information Officer for Adtalem Global Education
Board of Trustees for Chamberlain University
Dennis Harding
Vice President of IT Infrastructure & Security Operations

## Slide 33: Going All-In: Adtalem’s Cloud Migration Strategy
March 21st, 2019
THANK YOU!